# Deployment Plan

## 1. Introduction

This Deployment Plan describes how to deploy the Qemma educational platform across all system components (Frontend, Backend, Databases, Mobile App, and AI services). It ensures a smooth, secure, and scalable deployment process.

## 2. Deployment Objectives

- Ensure reliable and secure deployment of all components

- Maintain system uptime during updates

- Enable easy rollback in case of failure

- Support scaling for high user load (especially during exams)

## 3. Deployment Architecture

### Components:

- Frontend (React.js) → CDN or static hosting

- Backend (Node.js + Express.js) → Cloud server or container

- PostgreSQL → Managed DB service (AWS RDS)

- MongoDB → MongoDB Atlas

- Flutter Mobile App → Play Store / App Store

- AI Services → API-based integration

## 4. Environments

### 1- Development

- Local environment

- Hot reload

- Local PostgreSQL + MongoDB

### 2- Staging

- Identical to production

- Used for QA & testing

- Staging databases

### 3- Production

- Live system for users

- High-availability setup

## 5. Deployment Steps

## 5.1 Frontend (React.js)

1. Run `npm run build`

2. Upload build folder to hosting:

- AWS S3 + CloudFront

- Vercel

3. Connect frontend to production API

## 5.2 Backend (Node.js + Express.js)

1. Push code to main branch

2. CI/CD installs dependencies

3. Run automated tests

4. Build Docker image (optional)

5. Deploy to server (AWS EC2, Docker)

### Required Environment Variables:

- DATABASE_URL

- MONGODB_URI

- JWT_SECRET

- STORAGE_BUCKET (optional)

## 5.3 PostgreSQL Deployment

1. Create managed database instance

2. Apply schema migrations

3. Enable backups and monitoring

## 5.4 MongoDB Deployment

1. Create cluster in MongoDB Atlas

2. Configure collections

3. Set secure network access

## 5.5 Mobile App (Flutter)

1. Build APK / IPA

2. Test with staging backend

3. Upload to:

- Google Play Console

- App Store Connect

4. Use production API URL

## 5.6 AI Services Deployment

- Set up API keys

- Deploy AI helper services

- Enable exam generator, chatbot, analytics

## 6. Security Measures

- HTTPS enabled

- JWT authentication

- Password hashing with bcrypt

- Input validation

- Role-based access

- Secure CORS policy

## 7. Final Acceptance Checklist

- [ ] All services up

- [ ] Database connected

- [ ] API working

- [ ] No critical errors

- [ ] Mobile + Web synced

- [ ] AI features functioning

- [ ] Backups enabled

## 8. Conclusion

This deployment plan ensures a safe, scalable, and efficient launch of the Qemma Educational Platform.